**PROJECT PERFORMANCE REPORT**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | PC Part Website | | |  | | **Date Prepared:** | | 10/1/2020 |
| **Project Manager:** | | Maxwell Corder |  | | **Sponsor:** | | ? | | |

|  |
| --- |
| Accomplishments for This Reporting Period: |
| * Created the outline of the website (Pages, Content, Contact Form, etc.) * Created the barebones website using HTML and CSS * Branched off the of the barebones website and added more styles with CSS * Added a few items using HTML with pricing and descriptions * Added hyperlinks to the home page to other deliverables due this semester * Added a review form * Added a few reviews for the items I have added so far * Updated and committed all changes to GitHub |

|  |
| --- |
| Accomplishments Planned but Not Completed This Reporting Period: |

* Adding more varieties of products like CPUs, Coolers, Fans, etc.
* Adding more reviews and descriptions of products
* Finding royalty free images that I can use for my products
* Adding some more styling to the webpages (better structure) since I want the webpages to be more center and some spacing between the left and right and margins
* Adding an inventory/cart system
* I will more than likely have to use JavaScript in order to achieve both of these but I will research more on this topic

Root Cause of Variances:

* Long time since writing this much code, still a little bit rusty
* Spacing/timing when working on the project (full-time job + other classes)**PROJECT PERFORMANCE REPORT**

| Impact to Upcoming Milestones or Project Due Date: |
| --- |

Once I add more variety of components and their images and structure the webpages exactly how I want them, I believe this will bring everything together and have the biggest impact on my project. Also, when I can figure out the inventory system and cart system I think everything will come together quite nicely as well. Every task plays a part and each have an impact towards the overall project.

Planned Corrective or Preventive Action:

* Stay on it until I am done with each section I want to complete
* Work on only one portion of tasks at once
* Get done with each portion early so I can review my code more and find and correct any mistakes

Root Cause of Variances:

* A heavy workload, not enough time in the day to get the things I want done when I want them done
* Scatter brained – I am wanting to do too many things at once which is causing myself to get overwhelmed and frustrated**PROJECT PERFORMANCE REPORT**

| Summary of Upcoming Tasks   * Adding more and different components other than GPUs * I plan on having CPUs, Coolers, Fans, PSUs, and Chassis all added by the end of the project * Centering the webpages from the left and right margins * Finding images that I can use that are royalty free and copyright free * Finding reviews, descriptions, and specifications of all of the components * Moving the review portion or re-doing it to show within each product window |
| --- |

Planned Corrective or Preventive Action

* Get done with what I want for the next reporting period earlier so I can review and tweak more
* Better/neater code for less confusion when going back to change things

Accomplishments Planned for Next Reporting Period

* Adding more and different components other than GPUs
* Centering the webpages from the left and right margins
* More reviews listed for components

**PROJECT PERFORMANCE REPORT**

| New Risks Identified |
| --- |
| Risk |
| The inventory and cart system may not work completely as I want it to. I have to re-learn JavaScript since it has been so long since I have used that language and it can be quite difficult to write this code correctly. |

**Issues**

|  |
| --- |
| Issue |
| I have no images for my products and I have no been able to find any ‘placement’ images that are even remotely close to what I am selling. I will continue to try to find some or I may have to take pictures myself and use those.  Another issue is time management mainly on myself. I have always been really bad about managing my time when it comes to school. I have a full time job for the first time ever in my life and with four other courses it can become quite stressful. In order to combat this, I try to focus on one course at a time and remind myself when things are due so I don’t get behind. |

**Comments**

|  |
| --- |
|  |