**PROJECT PERFORMANCE REPORT**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | Max’s PC Shop | | |  | | **Date Prepared:** | | 10/25/20 |
| **Project Manager:** | | Max Corder |  | | **Sponsor:** | |  | | |

|  |
| --- |
| Accomplishments for This Reporting Period: |
| * Added images to my items along with their reviews and descriptions * Created a simple visual review section under each item in the form of the start scale (All reviews and descriptions are taken from Newegg) * Added my first article for my first item along with an image and hyperlink to the article where customers can read more of the article * Added more styles to all elements currently being used on the webpages with CSS * Updated and committed all changes to GitHub * Cleaned up the comments in my code as the longer this project goes the longer my code is, and it can be quite confusing at time figuring out what does what. * Added a few more components with their prices, images, etc. |

|  |
| --- |
| Accomplishments Planned but Not Completed This Reporting Period: |

* Functioning inventory system
* Horizontal navigation area as opposed to the vertical version I currently have
* Finding more articles on the components I currently have
* Adding components to my shop
* Adding the reviews, pricing, images, etc. to the new components

Root Cause of Variances:

* Still learning new HTML elements, CSS and JavaScript
* Having to watch videos and reading takes much of the time spent learning how to do some of the things I am wanting to do which takes away from adding to my website
* Time-management is a big root cause of variance as I will spend too much time on a small detail until I figure it out and not moving on to other things
* Frustration ☹

**PROJECT PERFORMANCE REPORT**

| Impact to Upcoming Milestones or Project Due Date: |
| --- |

The inventory system and checkout system are what I will mainly be proud of once I have it implemented and what is an online store without these features? Overall, the main thing I want is to have a variety of items in my store along with good prices, reviews, and trustworthy source articles where my customers can read and choose whether or not they should follow through with the purchase of my products.

Planned Corrective or Preventive Action:

* Continue adding components and items that I think my customers would like to see
* Add a few little extra items that may be surprising
* Take on one task at a time
* Take breaks when working on the website to keep the mind clear
* Review code and clean it up every week while also adding comments for my future self

Root Cause of Variances:

* Semester is coming closer to the end (about a month or so) and time is running out
* Time management
* Focus

**PROJECT PERFORMANCE REPORT**

| Summary of Upcoming Tasks   * Implement a functioning inventory system * Add more components * Add more articles * Add more reviews, descriptions and images * Create an actual home page and move the current home page to navigation area of the website |
| --- |

Planned Corrective or Preventive Action

* Clean code
* Clean comments
* Efficiency so I have more time to work out kinks

Accomplishments Planned for Next Reporting Period

* Have a ‘beta’ version of the inventory system implemented
* Have 2 of each main component added along with their images, reviews, articles, and descriptions
* Have an actual home page in place
* Workout and correct errors in code

**PROJECT PERFORMANCE REPORT**

| New Risks Identified |
| --- |
| Risk |
| Inventory System – I have done small tests for an inventory system and none of them have worked correctly. I have spent almost 10 hours total in researching and testing this feature and I still don’t have a functioning version. |

**Issues**

|  |
| --- |
| Issue |
| **Time –** Between my full-time job and my three other classes, I am spending an enormous amount of time on this project to catch up to the 180-hour requirement. |

**Comments**

|  |
| --- |
|  |