**PROJECT PERFORMANCE REPORT**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | Max’s PC Shop | | |  | | **Date Prepared:** | | 11/15/20 |
| **Project Manager:** | | Maxwell Corder |  | | **Sponsor:** | |  | | |

|  |
| --- |
| Accomplishments for This Reporting Period: |
| * Finished every webpage’s layout, the only thing left is adding a bit more content to each page * Created a login page that opens on top of the website * Added more items to the shop along with their descriptions, images, and reviews. * Added more articles on a few items * Added an image and a button to the home page to give that shop-like feel for the customers * Added styles to the new elements along with touching up on some styles from some previous works * Added an inventory system like thing, not the traditional idea of what you would think of |

|  |
| --- |
| Accomplishments Planned but Not Completed This Reporting Period: |

* Cart system
* Completing my shop with more items
* Touching up on a few more styles

Root Cause of Variances:

* Time is the biggest concern in this case even though I have close to 180 hours
* Time management
* Learning as I go which can make things take a bit longer
* **PROJECT PERFORMANCE REPORT**

| Impact to Upcoming Milestones or Project Due Date: |
| --- |

I couldn’t re-create an actual inventory system since there were too many elements and that was never in my mind when I started to create each product. The elements just were too complex and there was too much going on to re-create an actual inventory system. Instead I opted to create a login screen using JavaScript that appears like a smaller window on top of the website where users can log in. Most online stores have an option to sign in so I thought I would do the same.

Planned Corrective or Preventive Action:

* Continue to take breaks in between work
* Plan the rest of this project out and break it up into chunks so it doesn’t feel like as much work
* Finish Strong!

Root Cause of Variances:

* Semester is coming closer to the end (less than a month or so) and time is running out
* Time management
* Stay focused

**PROJECT PERFORMANCE REPORT**

| Summary of Upcoming Tasks   * Added the rest of the items to the shop along with their images, reviews, etc. * Adding more articles to the News page * Cleaning up the code as I move along |
| --- |

Planned Corrective or Preventive Action

* Clean code
* Clean comments
* Efficiency so I have more time to work out kinks

Accomplishments Planned for Next Reporting Period

* Have my entire website completed and functioning as intended
* Correcting any errors that may still be there

**PROJECT PERFORMANCE REPORT**

| New Risks Identified |
| --- |
| Risk |
| Inventory system – This never panned out the way I wanted it to. I really wish I would have been able to create this but sadly I couldn’t. I guess on the bright side I could make a few items look like there are only ‘2 REMAIN’ or ‘SOLD OUT.’ Maybe I may do that for the final review. |

**Issues**

|  |
| --- |
| Issue |
| Time – Time is the biggest issue that any of us will face as full-time students and a full time employee at my first ‘real’ job. I’ve enjoyed the overwhelming portion of it a sometimes but majority it becomes to much too handle. I’ve noticed myself not creating and living up to my full potential and as the semester comes closer to an end the worse it will continue to get. But I am determined to do my complete best no matter what! Sorry for the rant. Lol 😊 |

**Comments**

|  |
| --- |
|  |